## Slide 1: Project Structure Plan: Question-Answer Bot (RAG)
Project Completion: Mid-June

## Slide 2: Project Structure: Overview
1. Planning and Requirement Analysis (February)
2. Data Preparation and Knowledge Base Creation (March)
3. Development of the RAG Model (April)
4. Integration into an Application System (May)
5. Testing and Optimization (Early June)
6. Deployment and Project Completion (Mid-June)

## Slide 3: Work Packages in Detail
1. Planning and Requirement Analysis: - Define objectives - Choose technologies (Embedding, Web-Framework django) - Schedule planning - Connect to participants
2. Data Preparation: - Identify data sources, Get Wiki-Data - Clean data - Prepare embeddings for Documents
3. Development of the RAG Model: - Build retrieval module - Select generation component (Apollo/Mistral?) - Evaluate results
4. System Integration: - Develop pipeline to feed new documents - Connect UI/frontend - Implement security and access control
5. Testing and Optimization: - Quality assurance - Bug fixing
6. Deployment and Project Completion: - Deploy to production - Create documentation - Final project meeting